# Software Requirements Specification (SRS)

Project: FinSight – Personal Finance Analyzer

Date: March 03, 2026

Development Constraints: 9 Weeks, 2 Developers

## 1. Introduction

This document describes the functional, non-functional, and domain-specific requirements for the FinSight Personal Finance Analyzer. Due to a strict 9-week timeline and only two available developers, the project will follow a phased development approach beginning with a Minimum Viable Product (MVP).

## 2. Project Constraints

• Time Constraint: 9 weeks total development duration.

• Resource Constraint: 2 developers.

• Local-first architecture (no external banking APIs).

• Must prioritize core financial tracking functionality for MVP.

## 3. Phased Development Plan

### 3.1 Phase 1 – MVP (Weeks 1–6)

The MVP will focus on secure local transaction management, budgeting, and basic reporting capabilities.

• User authentication and encrypted local data storage.

• CSV transaction import with column mapping and duplicate detection.

• Manual transaction entry and editing.

• Automatic transaction categorization (rule-based).

• Transaction search and filtering.

• Monthly category-based budgeting.

• Budget progress calculation and threshold alerts (80%, 100%).

• Dashboard displaying total spending, category breakdown, and budget status.

• Offline operation (no internet required).

### 3.2 Phase 2 – Intelligent Features (Weeks 7–9)

• AI-based spending forecasts.

• Explainable financial recommendations.

• What-if budget simulations.

• Basic anomaly detection (new merchant or statistical threshold).

### 3.3 Phase 3 – Post-Course Enhancements (Future Release)

• Receipt scanning with OCR integration.

• Advanced anomaly detection refinement.

• Improved AI personalization based on user feedback.

• Enhanced data visualization and trend analysis.

## 4. Functional Requirements – MVP Scope

• The system shall require authentication before accessing financial data.

• The system shall encrypt financial data at rest.

• The system shall allow users to import transactions via CSV.

• The system shall prevent duplicate transaction imports.

• The system shall allow users to manually add and edit transactions.

• The system shall categorize transactions automatically using rule-based logic.

• The system shall allow users to create and manage monthly budgets.

• The system shall calculate spending progress against budgets.

• The system shall display a dashboard summarizing monthly spending and budget status.

• The system shall operate without internet connectivity.

## 5. Non-Functional Requirements – MVP

• Encryption at Rest: Database contents must not be readable in plaintext when inspected externally.

• CSV Import Performance: Import up to 5,000 transactions within 5 seconds.

• Dashboard Load Time: Load dashboard within 2 seconds after login.

• Duplicate Detection Accuracy: Re-importing the same CSV must not increase transaction count.

• Offline Availability: All core features must function with network disabled.

## 6. Domain-Specific Requirements

• Transactions shall store monetary values with two-decimal precision.

• Each transaction shall belong to one primary category.

• Budgets shall be defined per category per month.

• Budget progress shall be calculated as Category Spending / Monthly Budget Limit.

• The system shall not store banking credentials.

• The system shall not integrate with external banking APIs.